**Retrospective Meeting Notes**

**Sprint #1**

* What went well?
  + To be honest, not much went well in the first sprint as the team failed to collaborate and we had a complex system for our project that no one knew how to do.
  + We were able to learn from our mistakes during this sprint. As mentioned before , we tried to create a complex system. We tried to make a separate backend and frontend using react and django . However, this only complicated things a lot more.
* What needs improvement?
  + Instead of using Django and React, we will only be using react to complete all the user stories. This will simplify things for us in the future.
* Next Steps
  + We will finish the six user stories that we originally intended to do in react in the next sprint
  + We will make the user stories presentable to Abbas in the next sprint.

**Sprint 2**

* What went well?
  + We finished all our tasks from Sprint 1 as well as Sprint 2
  + Using only React simplified the process
  + We were able to present to Abbas all the user stories. Everything was working.
* What needs improvement?
  + We could have collaborated on the project. For example, we could have done pair programming on the spot to finish the user stories.
  + We could also take better care of the scrum sheet while we were working on the project.
* Next Steps
  + We will work on the last set of user stories and present to Abbas in the next sprint.

**Sprint #3**

* What went well?
  + We finished our user stories for this sprint and presented it to Abbas.
* What needs improvement?
  + Parts of our UI in our application need styling
  + We need to do more testing for our application to make sure it works in cases we don’t know about.
* Next Steps
  + Make the application more presentable
  + Do more testing on the application to make sure everything is working 100%.
  + Work on presentation for Friday presentation